GangStar

Group 6

Janne Parkkila

Johannes Tattari

Rostislav Malevich

Idea

(not so) Massive Virtual Multiplayer Roleplaying Game

A location based social mafia game.

The idea of the game is to gain control over different real world locations. Users can take over areas by walking to a certain location and battle against the current owner.

Possible screenshot of GangStar

Possible screenshot of the game

FEATURES

Feature	Priority
Google maps	1
Showing locations of interest on the map	1
Show the location of the user on the map	1
Showing data of the locations when clicked	2
Calculating distance between player and the location	2
Combat (just the logic) (*1)	1
Combat animations with OpenGL ES	2
Informing other members of families of lost/gained areas (*2)	3
Customizable characters	3

(1*) Working, but not shown on the screen currently (*2) Combat actually takes into account different weapons and armors the Goons are wearing

Google Maps

Purpose

Locate User on the map

Show the area ownerships

Mini Goals

[19.3 - 09.15] Finally fixed the problems, created the final dialog to show own stats

[19.3 - 08.30] New Problems found! Trying to fix them

[18.3 - 23.54] The combat is finally working with the map! TIME FOR CELEBRATION!

[18.3 - 17.30→ ] Trying to integrate the combat with the map

[18.3 - 17.20] Able to move Goons from henchmen to area defenders

[18.3 - 16.00] Finally able to change the ownership of and area

[18.3 - 15.00] Combat working with openGL ES graphics

[16.3 - 15.30] Draw circle on current location on the Google map

[16.3 - 13.30] To get GPS tracking to work. - Completed 15.50

TUESDAY

Map - Done and working [15.00]

Point of interests on the map - Working somewhat [16.00]

Areas of points of interest - Not implemented yet

Combat (Alpha version) - Nothing [by tuesday]

View Switching (From map to combat) - Not implemented on tuesday

WEDNESDAY

Character Creation - Not implemented during Wednesday

Combat (Beta version) - Alpha Version with OpenGL graphics implemented (19.00)

Game Logic - None whatsoever

THURSDAY

Game Logic - Completed (15.00)

View Switching between map and combat - Working … “kinda”

Combat - Working (15.00) [ADDED 23.54 - WORKING COMPLETELY!!!!]

Startup screen - Completed (16.00)

Own stats on the game screen

FRIDAY

Nice Pictures of Locations - Not enough time to get them

Recorded video demo of the game - Not available because time restrictions

Slides [!IMPORTANT!] - Done (9.30)

Finish the Wiki - Still working … partly done at (11.00)

Knock yourself out! (ACC - After CodeCamp) -

Design

Screen shots

The Android Ganstar*

You talkin' to me?

Implementation Comments

Presentation

gangstar.ppt

Package

(.zip file)

How to run

Conclusion of your work

Problems:

Drawing the squares/rectangles to google maps to show the areas of control