# Easy PWGG Info
Group 2
Group Member	Student ID	Email
Masnoureh Rousta
Ibrahim Olanigan
Francies Matheri

# Idea and Description
This app uses Google Glass to change presentation slides. This app makes use of the Bluetooth API to connect the Google Glass to the host device, from which the slides are presented. Github would be used for collaborative development.
More ideas: http://owocki.com/google-glass-app-ideas/
# Timetable
TASK ID	TASK NAME	START DATE	END DATE	DELIVERABLE
1	Requirements Specifications	04/03/2015	10/03/2015	Requirements report
2	System design	15/03/2015	22/03/2015	System design
3	Code Base system	25/03/2015	25/04/2015	Base system
4	System testing	26/04/2015	05/005/2015	Test report
5	Presentation of the system sketches	10/05/2015	15/05/2015	System sketches
6	System adjustment	16/05/2015	19/05/2015
7	System Testing	20/05/2015	23/05/2015	Test report
8	System implementation	25/05/2015
9	Final Documentation	26/05/2015

# Motivation
# Source