# Team Pacman
## Team
- Juho Juvani
- Manuel Delgado Sanchez
- Ibrahim Olanigan
- Vitor Meneguetti
Game cloud user id: pacman / Team2
## Idea Presentation
Slides
## iDea
Pacman is SuperPacman now.
http://forum.unity3d.com/attachments/screen_shot_2010_07_31_at_75312_am_377-png.12434/
- Create new pellets with new features.
- Create an AI for the ghost.
- Movement scripting.
- Creating new scenarios.
### iDeas for merging games
- Use worms as enemies.
- Use flappybird as main character.
- Use the cameras of “On the run” to affect the main character.
- Use events of worm games like using the exponential growth of the worm to increase the speed of Pacman.
- Instead of pellets, we might have newspapers.
- Pacmans says phrases of “Primal Element” (by voice) when it eats a newspaper.
- Border itself could be a worm
## Technologies
Unity3D
Priority 1-3 (1 - must, 2 - should, 3 - maybe):
## Feature Plan
Task	Description	Status	Responsible	Priority
Movement	Movement codes, different scenarios	Done	Manuel	1
3d model	Blender 3d model changes on pacman and ghosts, maybe others	Assigned	Juho	1
FPS	First person mode tests	Assigned	Juho	1
Death	Pacman / ghost collision and death functions, with game restarting after death	Done	Ibrahim	1
Scenario	Create a new scenario using pre-defined textures	Done	Manuel	1
Feature	Add some power ups for pacman	Done	Manuel	1
Nuclear bomb pellet	Nuclear bomb pellets - kills all the ghosts	Done	Vitor, Manuel	1
Non-sense Features	Ghosts eat pacman's pellets	Done	Manuel
Connecting games 1	Use newspapers instead of pellets (Primal Element)	Not started		2
Connecting games 2	Use flappybird texture for main character	Not started	Manuel	1
Connecting games 3	Cameras affect pacman (On the run)	Not started		2
Connecting games 4	Increase speed of the main character (connected with Notpr0n game)	Not started	Ibrahim	2
Connecting games 5	Record voices for Pacman in finnish (Primal Element phrases)	Not started	Manuel, Vitor, Ibrahim	1
Connecting games 6	Pacman talking (Primal Element)	Not started		1
Decide Tools	Unity 3d	Done