Malaysia Hackathon Changes After Reflection

Week 1

Day 1: Kick Off & Briefing

09 am to 10 am: Welcome & Introduction

10 am to 12 pm: Overview of the Hackathon Structure and Objectives

12 pm to 01 pm: Lunch

01 pm to 02 pm: Sustainability & Software Sustainability [Workshop] 🌱🌿

02 pm to 04 pm: Impact Assessment using SUSAF [Workshop] 🌱🌿

04 pm to 05 pm: Q/A Session

Day 2: Challenge Briefing & Team Up

09 am to 10 am: Challenge 1 Presentation

10 am to 11 am: Challenge 2 Presentation

11 am to 12 pm: Challenge 3 Presentation

12 pm to 01 pm: Lunch

01 pm to 02 pm: Team Formation based on challenge interests and skills

02 pm to 04 pm: Thinking of Rough Ideas to Solve the Challenge and how the solution would contribute to SDG

04 pm to 05 pm: Feedback and Mentorship based on rough ideas

Day 3: Prototype Development

09 am to 10 pm: How to keep Sustainability in consideration while doing Solution/ Architecture Design [Workshop]

10 am to 12 pm: Prototype Development (Using SUSAF as a guiding tool)

12 pm to 01 pm: Lunch

01 pm to 04 pm: Define what modules are going to be developed and define measurements metrics for them, and how that metrics can be measured

04 pm to 05 pm: Presentation on prototype, metrics & Feedback

Day 4: Prototype Refinement & Development Setup

09 am to 12 pm: Refinement based on Feedback

12 pm to 01 pm: Lunch

01 pm to 02 pm: Sustainable Practices in Software Development [Workshop] 🌱🌿

02 pm to 05 pm: Technologies Selection & Project Setup

Day 5: Development

09 am to 12 pm: Development Work

12 pm to 01 pm: Lunch

01 pm to 02 pm: One to One Team Feedback & Mentorship

02 pm to 05 pm: Development Work

Week 2 (Development & Presentation)

Day 6: Development

09 am to 12 pm: Development Work

12 pm to 01 pm: Lunch

01 pm to 04 pm: Development

04 pm to 05 pm: One to One Team Feedback & Mentorship

Day 7: Development & Assessment

09 am to 10 am: How to assess using Green tools [Workshop] 🌱🌿

10 am to 12 pm: Measure the modules that has been developed using green tools for energy efficiency

12 pm to 01 pm: Lunch

01 pm to 02 pm: Figure out using green tools what is causing inefficiencies (if any) and how to reduce them

02 pm to 4pm: Development (Make improvements to reduce the discovered inefficiencies )

04 pm to 05 pm: One to One Team Feedback & Mentorship

Day 8: Development & Assessment

9 am to 12 pm: Development Work & Assessment

12 pm to 01 pm: Lunch

01 pm to 04 pm: Development Work & Assessment

04 pm to 05 pm: One to One Team Feedback & Mentorship

Day 9: Development Finalization and Submission

09 am to 12 pm: Finalizing Code Repository submissions & Demo Videos

12 pm to 01 pm: Lunch

01 pm to 05 pm: Pitching & Presentation Preparation

Idea to solve sustainability challenge

Other solutions (if available for other countries), their deficiencies and how their team solution is tackling those deficiencies

How the solution is contributing to SDG

How the team tried to stay green (e.g. following green coding practices etc.) and usage of Green Tools

Impact Assessment of the proposed solution in 5 dimensions & how they contributed to them

Future Improvements

Day 10: Finalization & Results

09 am to 02 pm: Pitching & Presentation

02 pm to 03 pm: Lunch

03 pm to 04 pm: Result Announcement

04 pm to 05 pm: Closing Remarks

Malaysia Hackathon

Week 1

Day 1: Kick Off & Briefing

09 am to 10 am: Welcome & Introduction

10 am to 12 pm: Overview of the Hackathon Structure and Objectives

12 pm to 01 pm: Lunch

01 pm to 02 pm: Sustainability & Software Sustainability [Workshop] 🌱🌿

02 pm to 04 pm: Impact Assessment using SUSAF [Workshop] 🌱🌿

04 pm to 05 pm: Q/A Session

Day 2: Challenge Briefing & Team Up

09 am to 10 am: Challenge 1 Presentation

10 am to 11 am: Challenge 2 Presentation

11 am to 12 pm: Challenge 3 Presentation

12 pm to 01 pm: Lunch

01 pm to 02 pm: Team Formation based on challenge interests and skills

02 pm to 04 pm: Thinking of Rough Ideas to Solve the Challenge and how the solution would contribute to SDG

04 pm to 05 pm: Feedback and Mentorship based on rough ideas

Day 3: Prototype Development

09 am to 10 pm: How to keep Sustainability in consideration while doing Solution/ Architecture Design [Workshop]

10 am to 12 pm: Prototype Development (Using SUSAF as a guiding tool)

12 pm to 01 pm: Lunch

01 pm to 04 pm: Prototype Development

04 pm to 05 pm: Prototype Presentation & Feedback

Day 4: Prototype Refinement & Development Setup

09 am to 12 pm: Prototype Refinement based on Feedback

12 pm to 01 pm: Lunch

01 pm to 02 pm: Sustainable Practices in Software Development [Workshop] 🌱🌿

02 pm to 05 pm: Technologies Selection & Project Setup

Day 5: Development

09 am to 12 pm: Development Work

12 pm to 01 pm: Lunch

01 pm to 02 pm: One to One Team Feedback & Mentorship

02 pm to 05 pm: Development Work

Week 2 (Development & Presentation)

Day 6: Development

09 am to 12 pm: Development Work

12 pm to 01 pm: Lunch

01 pm to 04 pm: Development

04 pm to 05 pm: One to One Team Feedback & Mentorship

Day 7: Development

09 am to 12 pm: Development Work

12 pm to 01 pm: Lunch

01 pm to 04 pm: Development Work

04 pm to 05 pm: One to One Team Feedback & Mentorship

Day 8: Development & Assessment

09 am to 10 am: How to assess using Green tools [Workshop] 🌱🌿

10 am to 12 pm: Development Work

12 pm to 01 pm: Lunch

01 pm to 04 pm: Teams do the solution assessment using Green tools

04 pm to 05 pm: One to One Team Feedback & Mentorship

Day 9: Development Finalization and Submission

09 am to 12 pm: Finalizing Code Repository submissions & Demo Videos

12 pm to 01 pm: Lunch

01 pm to 05 pm: Pitching & Presentation Preparation

Idea to solve sustainability challenge

Other solutions (if available for other countries), their deficiencies and how their team solution is tackling those deficiencies

How the solution is contributing to SDG

How the team tried to stay green (e.g. following green coding practices etc.) and usage of Green Tools

Impact Assessment of the proposed solution in 5 dimensions & how they contributed to them

Future Improvements

Day 10: Finalization & Results

09 am to 02 pm: Pitching & Presentation

02 pm to 03 pm: Lunch

03 pm to 04 pm: Result Announcement

04 pm to 05 pm: Closing Remarks