Group Member:

1- Saeed Mirzaeifar (0392562)

2- Yasir Ali(0406173)

3- Zahid Butt (0406254)

Idea

The Idea comes from developing a web application which would be implemented with agile development method and Grails J2EE framework. The main argument of the project is based on how a simple web application can assist the consultants of a company to forecast their actual workload.

SCRUM status

Sprint 1	Status	Estimation Time	Priority
As a Consultant I would be able to log my workload forecast.	Done	3 h	1
As owner I want my system should notify user if he_she log over 100% workload forecast.	Done	10 h	1
As a user I want to view the activity forecast weekly_ monthly.	Done	18 h	2
Sprint 2
As a user I would be able to create/deactivate account	Done	20 h	1
As a Manager/Administrator I would be able to create teams and groups.	in Progress	20 h	3
Sprint 3
As a Manager/Director I would be able to brows users to view workload forecast weekly/monthly.	Done	32 h	2
Sprint 4
As a user I would be able to assign /crud the activity for the consultant/teams /groups.	In Progress	7h	2
As a manager/administrator I want to select the type of activity that I will assign to consultant/teams /groups.	In Progress	5h	2

Screenshots

Entities and Relationships

Application Screen shots

Presentation Slides

Coming soon….

Code

Coming soon

Conclusion