Group Member:

1- Saeed Mirzaeifar (0392562)

2- Yasir Ali(0406173)

3- Zahid Butt (0406254)

Idea

The Idea comes from developing a web application which would be implemented with agile development method and Grails J2EE framework. The main argument of the project is based on how a simple web application can assist the consultants of a company to forecast their actual workload.

SCRUM status

Sprint 1	Status	Estimation Time	Priority
As a Consultant I would be able to log my workload forecast.	Done	3 h	1
As owner I want my system should notify user if he_she log over 100% workload forecast.	Done	10 h	1
As a user I want to view the activity forecast weekly_ monthly.	Done	18 h	2
Sprint 2
As a user I would be able to create/deactivate account	Done	20 h	1
As a Manager/Administrator I would be able to create teams and groups.	in Progress	20 h	3
Sprint 3
As a Manager/Director I would be able to brows users to view workload forecast weekly/monthly.	Done	32 h	2
Sprint 4
As a user I would be able to assign /crud the activity for the consultant/teams /groups.	In Progress	7h	2
As a manager/administrator I want to select the type of activity that I will assign to consultant/teams /groups.	In Progress	5h	2

Screenshots

Entities and Relationships

Application Screen shots

Presentation Slides

codecamp.pptx

Code

Coming soon

Conclusion

The expectations of this code camp are satisfied now. We all know about what is the agile development and we know what the Scrum is. We can learn a new open source framework in J2EE and it is great.