# Jeewa
1. Esa Hiiva
2. Alexander Fürthmaier
3. Mehar Ullah
## Idea
As we have been given the requirements, first of all we change the requirements into stories, then we give priorities to those stories that were (according to our view point) important, then we discuss it in the group and after discussions we get a product backlog, and then we start our one week sprint.
## SCRUM status
After our group meeting we give priority to some stories and just create a product backlog, and after this we create the sprint backlog.
User stories, priority 1
  As a user I will be, see and edit forecast on browser
  As a user I will be able to create, (edit and remove) an activity types
  As a user I will be able to create, edit and remove an activity for distinct consultant
  As a user I will be able to create weekly or monthly workload recordings for different timeframes
  As a user I will be able to update the data at same time as other user is updating data
  As a user I want my current forecast be loaded when I open forecast view
  As a user I want be able to create a report
Resource management, priority 2
  As a user I want to be able to manage users and teams
  As a user I want to be able to link users to a teams
Special features, priority 3
  As a user I will be able to go over 100% workload but I will be notified if I do so.
  As a user I will be able to inspect forecasts which takes holydays into account
  As a user I want be able to track all changes
## Sprint Backlog
Sprint 1
#	Task	State	Assignee	Comment
1	GUI - Login Screen	done
2	GUI - Home Screen	done
3	GUI - Create Forecasts	partly done		Missing dynamic table
4	GUI - Browse Forecasts	done
5	GUI - Manage Activity Types	done
6	GUI - Reports	done
7	Data structure - Domain classes	partly done		Skipped monthly based estimates
8	Views and controllers	done
9	Login / Logout Logic	done
10	Logic - Workload Estimation	done
11	Reports - Data extraction	partly done		ARVE and URVE done, but not COR
12	Reports - Calculations	partly done		ARVE and URVE done, but not COR
13	Reports - Presentation	done

Sprint 2
#	Task	State	Assignee	Comment
1	Improve navigation and overall GUI
2	Add availability information of consultants to the reports
3	Implement roles
4	Different views to the system depending on roles
5	Teambased report
6	Implement special queries to database
7	Implement over 100% alert for forecast
8	Implement week-intervall and year for forecast

## Screenshots

## Code
Sprint 1 (Code Camp week)
gr4_workforecast_source.zip
This is a dev-version with a non-persistant file DB.
Test user is added in the bootstrap for testing purposes. Username: “test-user”, password: “password”
## Conclusion
gr4_presentation.pptx