# Members
- Antti Knutas (AI, Data Structures, Networking)
- Li Aoke, or Oscar (GUI)
- Jifeng Xing, or Billy (Game Logic)
# Idea
Single-player version of a Chinese board game Dou Shou Qi. More information: http://en.wikipedia.org/wiki/Jungle_(board_game)#Rules
Slides
# Planned Features
- Visible, interactable Board DONE
- Sprite, 2d graphics DONE
- Sound effects DONE
- Challenging opponent AI PARTIAL
- Global high score list and achievements SCRAPPED
# Minigoals
Priority	Feature	Point Guy	Status	Deadline
Critical	Drawing Board (or any graphics)	Oscar	Done	Wednesday
Critical	Application Framework	Billy	Done	Wednesday
Critical	Board: Graph Model	Antti	Done	Wednesday
Critical	Ruleset Logic	Billy	Done	Thursday
Important	Basic AI	Antti	Done	Thursday
Important	Testing	Billy	Done	Friday
Normal	Menu	Oscar	Done	Thursday
Normal	Audio	Oscar	Done	Thursday
Normal	Advanced AI	Antti	Under Progress / Partial	Friday
Optional	Particle Effects	Oscar	Done	Friday
Optional	(Local) Multiplayer Version	Billy	Done	Friday
Optional	3D Graphics	-	Rejected	Friday
Optional	Network Multiplayer	-	Rejected	Friday

# Final Report Files
Slides
Final Slides PDF Final Slides PowerPoint
XNA Project Files
Source Code and Assets
Documentation
Project Poster