Lappeenranta University of Technology
Department of Information Technology

# Code Camp on Communications Engineering CT30A9300

Project Final Report

Work Forecast System

Group 01:

Saeed Mirzaeifar (0392562)

Yasir Ali (0406173)

Zahid Butt (0406254)

VERSION HISTORY

| Task | Name | Date |
| --- | --- | --- |
| Template Creation | Saeed | 16/10/2012 |
| User story | Saeed- Yasir- Zahid | 17/10/2012 |
| sprints | Saeed- Yasir - Zahid | 17/10/2012 |
| Product Backlog | Saeed- Yasir - Zahid | 17/10/2012 |
| Implementation Document | Saeed- Yasir - Zahid | 24/10/2012 |
| Review | Saeed- Yasir - Zahid | 28/10/2012 |
| Semi Final version incorperating changes | Saeed- Yasir - Zahid | 30/10/2012 |
| Final version incorperating changes | Saeed- Yasir - Zahid | 1/11/2012 |

Lappeenranta University of Technology

Communication Software department

Degree Program of Information Technology

Saeed Mirzaeifar, yasir Ali, Zahid butt

Agile Java Development by Campegmini

Code Camp on Communications Engineering

2012

Examiner:  Antti Knutas

Keywords: Agile Development, Scrum, Coding

Table of Contents

1.	Background of the project	3

2.	Process And The Progress	3

2.1.	Requirement analysis	3

2.2.	User Stories	3

2.3.	Backlog Sprints	3

2.4.	Weekly Scrums	3

2.5.	Week One Scrums	3

2.6.	Week Two Scrums	3

2.7.	Week Three Scrums	3

2.8.	Implementation	4

2.9.	Work Forecast MVC Pattern	4

2.9.1.	Web Application Layout	4

2.9.2.	Index View	4

2.9.3.	Login View	5

2.9.4.	Login Function Implementation(UserController)	5

2.9.5.	Consultant Forecast View(Activity View)	5

2.9.6.	Activity Controller Implementation	6

2.9.7.	Manager View(Activity View)	8

2.9.8.	ListAll Method in Activity Controller Implementation.	9

2.9.9.	Admin View for Creating Users(User Views)	9

2.9.10.	Controller View To Send Messages to Consultants	9

2.10.	Database design	10

3.	Experience, Learning Experiences	10

3.1.	Grails framework experience	10

3.2.	Documentation	10

3.3.	Communication	11

4.	Proposal For Further Action	11

4.1.	Features	11

5.	Confidential Sections	11

5.1.	Appendix 1 Resources Used	11

Background of the project

The core idea of this project is to analyze and implement a Work forecast application for Campegimini. This web application had been planned to be developed using java technology Grails and MYSQL. Consequently, this project was carried out to demonstrate the skills, that, Group1 have learned during Code camp in Lappeenranta University Of Technology.

Because the Campegimini current Excel table has usability problems, the main purpose of the new developed system is to create user friendly and effective UI for workload forecasting.

Development goals are:

- Intensification, simplification and automation of the workload forecast.

- Ease of use of the solution, increasing the users' motivation to forecast.

- High quality in the documentation, edit ability and maintainability of the solution.

Process And The Progress

If we compare the actual time spent on this project, to the time that was planned in the project, we assume that everything has been completed against the schedule. Perhaps the reason is planned time to complete the project was not enough. The technology was new, and we have not done any research on grails before.

Requirement analysis

The first week of the project was analysing requirement analysis documentation provided by campgemini, which is the most important part of the project. Under normal circumstances, this document must be briefly elaborated but since this project is for just three weeks, that's why it was not so briefly. Our concepts for requirements engineering phase was very less, so it was a bit difficult for us to analyse requirement document, it took more time then the planned one.

Interview with the stakeholder was helpful and made our concepts clear, interaction with my supervisor Antti was helpful. Since the database for this project is not big, the diagram explanations were not difficult. Microsoft Word, MySQL workbench, and Firefox browser were valuable tools during this phase.

User Stories

Week1,Week2,Week3 Backlog Sprints

Week One Scrums

Week Two Scrums

Week Three Scrums

Implementation

Implementation included the actual coding of the application. Since there was no previous application available, the entire application code was created from the scratch. The customer requirements for the software is GRAILS,  Initially it was a bit difficult , but finally we managed to implement using grails.

The goal of the implementation phase was to implement an application correctly, efficiently, and quickly.  Grails and MYSQL were used in the implementation. We have never used Grails before and it was a bit difficult for me to implement this project.

Work Forecast MVC Pattern

    - Web Application Layout

Web site is divided in to three-part header, contents, and footer. Header section contains application banner. Content section contains the actual views of different users and Buttons which will allow user to create, read, update and delete forecast details. Footer section contains the copyright, Feedback Form and some useful links.

Image 0.1 describes the header section

Image 0.2 describes the Body section

Image 0.1 describes the Footer section

    - Index View

Image 1.0 Index View is the main page from where all the users will login and system will display the session for logged in user.

Image 1.0 Home page

    - Login View

Login Please link will show login view, where user has to type username and password. Press login button will check if the user has typed username and password correctly. if successful than application will display current user view. Forgot your password link will allow the user to change his/her personal details.

Image 1.1 Login view

    - Login Function Implementation(UserController)

In User Controller , we have created a method called doLogin, which will check the username and password, if user name and password is correct than, user detail will be transferred to session, and redirect the user to his/her view. Bellow is the code for doLogin method.

def doLogin = { def user = User.findWhere(username:params['username'], password:params['password']) session.user = user //Check the user roles if (user.role.equalsIgnoreCase("admin")){ redirect(controller:'user',action:'list') } else if (user.role.equalsIgnoreCase("Consultant")){ redirect(controller:'activity',action:'list') } else if (user.role.equalsIgnoreCase("Manager")){ redirect(controller:'activity',action:'ListAll') } else if (user.role.equalsIgnoreCase("Controller")){ redirect(controller:'message',action:'list') } else{ redirect(controller:'user',action:'login') } }

    - Consultant Forecast View(Activity View)

After logging successfully consultant can view his/her activities, can perform create, read, update and delete functions. Consultant can create, update, read and delete weekly forecast also. Image 2.0 describes the view of consultant activity forecast, Home button will show consultant all activities. Activity List button will display activity list, New Activity will display new activity view where consultant can create new activities and by click the edit button consultant can edit the activity and create week forecast. Delete Button will delete the activity and weeks also. Save button will save the activity and same when create weeks for selected activity.

Image 2.0 Consultant View

    - Activity Controller Implementation

We have implemented activity controller, inside activity controller we have implemented following method.

- Create

Create method will create activity of current logged in user.

def create() { if (session.user.role.equalsIgnoreCase("admin")){ redirect(controller:'user',action:'list') } else if (session.user.role.equalsIgnoreCase("Manager")){ redirect(controller:'activity',action:'listAll') } else if (session.user.role.equalsIgnoreCase("Controller")){ redirect(controller:'user',action:'sendmessage') } else if (session.user.role.equalsIgnoreCase("Consultant")){ [activityInstance: new Activity(params)] } }

- Update(Parameter int)

Update method will update selected activity of current logged in user. When user click the update , parameter will be requested from the URL.

def update(Long id, Long version) { def activityInstance = Activity.get(id) if (!activityInstance) { flash.message = message(code: 'default.not.found.message', args: [message(code: 'activity.label', default: 'Activity'), id]) redirect(action: "list") return } if (version != null) { if (activityInstance.version > version) { activityInstance.errors.rejectValue("version", "default.optimistic.locking.failure", [message(code: 'activity.label', default: 'Activity')] as Object[], "Another user has updated this Activity while you were editing") render(view: "edit", model: [activityInstance: activityInstance]) return } } activityInstance.properties = params if (!activityInstance.save(flush: true)) { render(view: "edit", model: [activityInstance: activityInstance]) return } flash.message = message(code: 'default.updated.message', args: [message(code: 'activity.label', default: 'Activity'), activityInstance.id]) redirect(action: "show", id: activityInstance.id) }

- Delete(Parameter int)

Delete method will delete selected activity of current logged in user. When user click the delete button , parameter will be requested from the URL.

def delete(Long id) { def activityInstance = Activity.get(id) if (!activityInstance) { flash.message = message(code: 'default.not.found.message', args: [message(code: 'activity.label', default: 'Activity'), id]) redirect(action: "list") return } try { activityInstance.delete(flush: true) flash.message = message(code: 'default.deleted.message', args: [message(code: 'activity.label', default: 'Activity'), id]) redirect(action: "list") } catch (DataIntegrityViolationException e) { flash.message = message(code: 'default.not.deleted.message', args: [message(code: 'activity.label', default: 'Activity'), id]) redirect(action: "show", id: id) } }

- Edit(Parameter int)

Edit method will edit selected activity of current logged in user. When user click the edit button , parameter will be requested from the URL.

def edit(Long id) { def activityInstance = Activity.get(id) if (!activityInstance) { flash.message = message(code: 'default.not.found.message', args: [message(code: 'activity.label', default: 'Activity'), id]) redirect(action: "list") return } [activityInstance: activityInstance] }

- Logout

Logout method will kill the session and the login view display.

def logout = { session.user = null redirect(action: "login") }

- List(Parameter int)

List method will list all the activities of current user, we have used select query for getting the activities of logged in user. and the user id for selecting the activity details from the database will be called from the session. Below is the code.

def dataSource def list(Integer max) { params.max = Math.min(max ?: 10, 100) def db = new Sql(dataSource) // Create a new instance of groovy.sql.Sql with the DB of the Grails app def activityInstanceList = db.rows("SELECT id,version,a_client,a_costperhour,a_description,a_name,a_probability,user_id FROM activity where user_id ="+session.user.id) // Perform the query [activityInstanceList: activityInstanceList, activityInstanceTotal: Activity.count()] }

- Save

Save method will save the typed data into the mysql database. We have used Data Integrity Violation Exception.

def save() { def activityInstance = new Activity(params) if (!activityInstance.save(flush: true)) { render(view: "create", model: [activityInstance: activityInstance]) return } flash.message = message(code: 'default.created.message', args: [message(code: 'activity.label', default: 'Activity'), activityInstance.id]) redirect(action: "show", id: activityInstance.id) }

- Show(Parameter int)

Show method will show the activity details which is been selected. this will be done by clicking the activity name and show method will be called.

def show(Long id) { def activityInstance = Activity.get(id) if (!activityInstance) { flash.message = message(code: 'default.not.found.message', args: [message(code: 'activity.label', default: 'Activity'), id]) redirect(action: "list") return } [activityInstance: activityInstance] }

    - Manager View(Activity View)

After logging successfully manager can view all consultants activities, can perform create, read, update and delete functions on consultant activities. Consultant can create, update, read and delete weekly forecast also.

    - ListAll Method in Activity Controller Implementation.

We have implemented activity controller, inside activity controller we have implemented ListAll method which will display all the activities of consultants.

def listAll(Integer max) { params.max = Math.min(max ?: 10, 100) [activityInstanceList: Activity.list(params), activityInstanceTotal: User.count()] }

    - Admin View for Creating Users(User Views)

Admin view allows admin to create users and details of them by asking them or through some kind of FORM. only admin can create users and admin cannot create activities or forecast.we have used codes in user controller which will not allow admin to access consultant, manager, controller views. code is available in section controller code.

    - Controller View To Send Messages to Consultants

Controlleer view allows controllers to create, update, delete messages for consultants. Controller can send message only at this point.we have implemented method in messaages controller. code is available in section controller code.

Database design

Experience, Learning Experiences

Grails framework experience

We have learned grails framework during codecamp experience, it is build on MVC pattern, in grails there are domain classes, which act as a database tables and we can create relationship in domain classes through grails different built-in method for e.g HASMANY, BELONGSTO,HASONE, MAPPEDBY etc.

Controllers are actually the server side method which are used for controlling the views, one can write method in controller which will manipulate the data in domain classes and display the result in the views. Image 3.1 show the architecture of MVC

Documentation

We have also learned the importance of project documentation in more organized and specialized way. Project documentation is essential for any project; We was not interested to create documentation for this project. We have learned a lot about the importance of documentation.

In this project We have created documentation at the end. This has saved our time a lot. Since project database structure was very complicated before but requirement analyses documentation has helped us to fix it.

Communication

Communication with customer was easy and specially with Antti, because our concept for this project was not clear. But after spending hours with the customer and supervisor things were crystal clear.

We believe communication is the key for a successful project.

Conclusion

The achievements of this project are the skills and experiences, acquired in Project Planning, Customer’s Requirement Analysis, Project documentation, Project Communications and Project Execution in the form of a functional Web based Application. We encountered some problems during the implementation with Grails, because it was new technology for Us. The most important achievement, which we believe is that we have learned Grails and Agile development cycle. The project has been completed as per schedule and fulfils the some requirement of the customer. As far as future aspects are concern, the remaining features will be added in this web application later, depending upon the successful execution of this application.

Proposal For Further Action

Features

In future, work forecast system will be enhanced, which will makes it necessary to modify the application a bit for e.g., at the moment, Manager cannot search available consultant and cannot see any calculation which suppose to be there because there is no time left we have to complete the project in a deliverable form.

Confidential Sections

There is nothing which needs to be confidential.

Appendix 1	Resources Used

Table 1 shows some of the actors interacting with the web application.

| Project Phase | Resources Used |
| --- | --- |
| Planning Phase | MS-Office Acrobat Reader Browsers |
| Implementation Phase | Grails MYSQL Apache Tomcat JavaScript Adobe Photoshop |
| Closing Phase | MS-Office Acrobat Reader Browsers |